## Slide 1: Miranda Cosgroves
  What Went Well?
    Great teamwork on Slack
    Sufficient communication between the team members
    Efficient collaboration for expansion of features, collaboration on changes/updates
    Team got to work quickly, no one lagging behind on pushes
  What Can We do to Improve?
    We need to come together to efficiently go over what we can do with the Twitch bot
    Communicate more about each other’s code, a lot of obfuscation on what the modules do/can do currently
  What Might Be Impeding Us from Performing Better?
    Roadmap with obtainable goals
    Lack of complex Twitch bot API knowledge
    Javascript does not easily conform to OOP design, takes a lot of getting used to designing under