## Slide 1: Miranda Cosgroves
  What Went Well?
    Great teamwork on Slack
    Sufficient communication between the team members
    Efficient collaboration for expansion of features, collaboration on changes/updates
    Team got to work quickly, no one lagging behind on pushes
  What Can We do to Improve?
    We need to come together to efficiently go over what we can do with the Twitch bot
    Communicate more about each other’s code, a lot of obfuscation on what the modules do/can do currently
  What Might Be Impeding Us from Performing Better?
    Roadmap with obtainable goals
    Lack of complex Twitch bot API knowledge
    Javascript does not easily conform to OOP design, takes a lot of getting used to designing under

## Slide 2: Individual Portions
What is impeding us?
  Cody- Use a calender or set dates on Zenhub.
  Levi- Once We understand JavaScript functionality, we can make a working UML, making code cleaner and more efficient to code.
  Eric- Better communication on my part.
  Joel-
  Michael- Create a convention for how our code is formatted, and more documentation on pre/post conditions of functions

## Slide 3
What can we do to improve?
  Cody- I know that I have a problem with spacing out projects, I need to spread out my time more efficiently by spacing my projects out and using Zenhub more effectively would help.
  Levi- Further understanding JavaScript and backends working with JavaScript will increase productivity. Once my desktop is built, I will be able to increase productivity as it wont take 10 minuets to turn on my computer and 5 minuets to open an IDE. Better weekend time management.

## Slide 4
  Eric- Since i'm not the only one working on the Spotify API, it might be good for me to reach out to other team mates and discuss what i've learned, and see what they've learned, and approach this more cooperatively. And this applies to all aspects of the project, not just the Spotify API.
  Joel-
  Michael- Need to implement "fail fast", try to get small working pieces in progress to find roadblocks/issues faster instead of planning all resources and libraries ahead of time